CHR

Feature Specification Document

CHR-System — One Page Per Feature  |  v1.0  |  June 2026

| 15 Features Specified | 4 Delivery Phases | Next.js 15 + PostgreSQL | Open Source ¦ Zero Cost |
| --- | --- | --- | --- |

Author:  Madhavan Shivakumar

Repository:  github.com/Madhavan-dev18/chr-system

Classification:  Internal Engineering — Confidential

Feature Index

| ID | Feature | Module | Phase | Priority | Effort |
| --- | --- | --- | --- | --- | --- |
| FS-001 | Authentication System | auth | Phase 1 | Critical | 1 week |
| FS-002 | Role-Based Access Control (RBAC) | auth | Phase 1 | Critical | 4 days |
| FS-003 | Patient Registration & Management | patients | Phase 2 | High | 1 week |
| FS-004 | Appointment Scheduling Engine | appointments | Phase 2 | High | 1 week |
| FS-005 | Medical Records Management | records | Phase 2 | High | 1 week |
| FS-006 | Vitals Monitoring & Time-Series Charts | vitals | Phase 2 | High | 4 days |
| FS-007 | Prescription Management | prescriptions | Phase 2 | High | 4 days |
| FS-008 | Lab Results Management | labs | Phase 3 | Medium | 4 days |
| FS-009 | AI Clinical Decision Support | ai-engine | Phase 3 | High | 1 week |
| FS-010 | HIPAA Audit Trail | audit | Phase 2 | High | 4 days |
| FS-011 | Patient Self-Service Portal | patient-portal | Phase 3 | Medium | 1 week |
| FS-012 | Notification Centre | notifications | Phase 3 | Medium | 3 days |
| FS-013 | Full-Text Search (Meilisearch) | search | Phase 3 | Medium | 3 days |
| FS-014 | CI/CD Pipeline (GitHub Actions) | devops | Phase 1 | High | 2 days |
| FS-015 | Admin Panel | admin | Phase 2 | High | 4 days |

| FS-001 Authentication System JWT-based login, refresh token rotation, MFA, and account lockout | MODULE auth |
| --- | --- |

| PRIORITY: Critical | PHASE: Phase 1 | EFFORT: 1 week | ROLES: All roles | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

Secure, stateless authentication using NextAuth v5 with email+password credentials. Access tokens (15 min JWT) and refresh tokens (7-day, bcrypt-hashed in Redis) enable continuous sessions without repeated logins. TOTP-based MFA optional for staff accounts. Brute-force protection via Redis-backed rate limiting with 15-minute lockouts after 5 failures. Replaces the existing Firebase Auth with a fully self-hosted, zero-cost stack.

USER STORIES

- As a Doctor, I want to log in with my email and password so that I can securely access patient records.

- As a Admin, I want to enable mandatory MFA for all staff accounts so that account takeover risk is minimised.

- As a Patient, I want to reset my password via email so that I can regain access if I forget it.

- As a System, I want to lock accounts after 5 failed attempts so that brute-force attacks are mitigated.

FUNCTIONAL REQUIREMENTS

- POST /api/auth/login validates email+password, issues JWT access token (15 min) + refresh token (7 day)

- Refresh token stored as bcrypt(cost=10) hash in Redis with TTL; never stored plaintext

- POST /api/auth/refresh rotates refresh token (single-use); old token invalidated immediately

- POST /api/auth/logout deletes refresh token from Redis; clears HttpOnly cookie

- Rate limit: 5 failed logins per email per 15 minutes -> 429 response + account lock

- TOTP MFA (RFC 6238) optional per user; enforced if admin policy requires it for role

- POST /api/auth/forgot-password sends time-limited (1h) HMAC-signed reset link via email

- All auth events (LOGIN, LOGOUT, LOGIN_FAIL, PASSWORD_RESET) written to audit_logs

- Session activity tracked: last_login_at, failed_logins, locked_until on users table

- Access token stored in memory (not localStorage); refresh token in HttpOnly SameSite=Strict cookie

TECHNICAL DESIGN

| Framework | NextAuth v5 with Credentials provider |
| --- | --- |
| Token signing | HS256 JWT — ACCESS_TOKEN_SECRET env var (min 32 bytes) |
| Password hashing | bcrypt cost=12 via bcryptjs npm package |
| Refresh store | Redis HSET auth:rt:{tokenHash} with 7-day TTL |
| Rate limiting | Redis INCR auth:fail:{email} with 900s (15min) TTL |
| MFA | speakeasy npm — TOTP RFC 6238, secret AES-encrypted at rest |
| Email | Nodemailer + SMTP — password reset, MFA setup confirmation |
| Cookie | HttpOnly, Secure, SameSite=Strict, Path=/ — refresh token only |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/auth/login | Authenticate with email+password | Public |
| POST | /api/auth/refresh | Rotate refresh token, issue new access token | Refresh cookie |
| POST | /api/auth/logout | Invalidate session, clear cookie | JWT |
| POST | /api/auth/forgot-password | Send password reset email | Public |
| POST | /api/auth/reset-password | Validate reset token, set new password | Signed reset link |
| POST | /api/auth/mfa/setup | Generate TOTP secret, return QR code URI | JWT |
| POST | /api/auth/mfa/verify | Confirm TOTP token to activate MFA | JWT + TOTP |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Valid credentials return 200 with accessToken in body and rt cookie set HttpOnly | Functional | Must |
| AC-02 | Wrong password increments Redis counter; 5th failure returns 429 and locks account | Security | Must |
| AC-03 | Refresh token is single-use: reuse of old token returns 401 and revokes session | Security | Must |
| AC-04 | Expired access token (16 min old) returns 401; refresh endpoint issues new one | Functional | Must |
| AC-05 | Logout clears Redis refresh token entry within 50ms | Performance | Must |
| AC-06 | Password reset link expires after 1 hour and is single-use | Security | Must |
| AC-07 | All auth events appear in audit_logs within 100ms of the action | Data | Must |
| AC-08 | TOTP verification with wrong code returns 401; correct code completes login | Functional | Should |
| AC-09 | Login page fully keyboard-navigable; error messages announced to screen readers | Accessibility | Should |

SECURITY & EDGE CASES

- Timing-safe comparison for all token/hash checks (crypto.timingSafeEqual) — prevents timing attacks

- CSRF protection: SameSite=Strict cookie + custom X-Requested-With header check on mutations

- Refresh token hash in Redis — DB breach of Redis does not reveal usable tokens

- MFA secret encrypted with AES-256-CBC before storing in PostgreSQL

- Password reset tokens are HMAC-SHA256 signed with server secret — not guessable

- Access token payload contains only {sub, role, clinicId} — no sensitive data in JWT

DEPENDENCIES & CONSTRAINTS

Redis must be running before auth service starts (health check in docker compose). SMTP credentials required for password reset and MFA setup emails. Blocks: all other features depend on this being complete first.

| FS-002 Role-Based Access Control (RBAC) 6-role permission system enforced at tRPC middleware and PostgreSQL RLS | MODULE auth |
| --- | --- |

| PRIORITY: Critical | PHASE: Phase 1 | EFFORT: 4 days | ROLES: All roles | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

RBAC governs what each authenticated user can see and do. Six roles are defined: ADMIN, DOCTOR, NURSE, PATIENT, RECEPTIONIST, and LAB_TECH. Permissions are enforced at three layers: tRPC middleware (application), Prisma query scope (clinic_id filter), and PostgreSQL Row-Level Security (database). This triple-layer design ensures a bug in one layer does not expose data.

USER STORIES

- As a Admin, I want to assign roles to users so that each person only sees what they need.

- As a Doctor, I want to access all patients in my clinic so that I can provide continuity of care.

- As a Patient, I want to only see my own records so that my privacy is guaranteed.

- As a System, I want to deny cross-clinic data access so that multi-tenant data isolation is enforced.

FUNCTIONAL REQUIREMENTS

- Six roles defined as PostgreSQL ENUM: ADMIN, DOCTOR, NURSE, PATIENT, RECEPTIONIST, LAB_TECH

- Role stored on users.role column; checked on every tRPC procedure before execution

- tRPC middleware: createProtectedProcedure(allowedRoles[]) — throws FORBIDDEN if role not in list

- All DB queries automatically scoped to ctx.user.clinicId — no cross-clinic leakage

- PostgreSQL RLS policies defined on patients, medical_records, appointments, vitals, prescriptions

- PATIENT role: can only read own records (WHERE patient_id = auth.uid())

- ADMIN can manage users within own clinic only — cannot access other clinics

- Role changes take effect on next token refresh (within 15 min max)

- Admin UI: list users, change role, deactivate — with confirmation step for role escalation

- All role change events logged in audit_logs with before/after values

TECHNICAL DESIGN

| Role storage | users.role ENUM column — indexed for fast lookup |
| --- | --- |
| App enforcement | tRPC createProtectedProcedure() middleware — checks ctx.user.role |
| Clinic scope | All Prisma queries include where: { clinicId: ctx.user.clinicId } |
| DB enforcement | PostgreSQL RLS policies — secondary defence layer |
| RLS session var | SET LOCAL app.current_user_id = ? before each query via Prisma middleware |
| Role change | Admin PATCH /api/users/:id/role — logged, confirmed, effective next refresh |
| Token invalidation | Redis pub/sub notify: force-refresh on role change (within 15 min otherwise) |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/users | List clinic users (paginated) | ADMIN |
| PATCH | /api/users/:id/role | Update user role within same clinic | ADMIN |
| PATCH | /api/users/:id/status | Activate or deactivate user account | ADMIN |
| GET | /api/users/me | Get own profile and permissions | Any JWT |
| GET | /api/roles/permissions | Return permission matrix for all roles | ADMIN |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | NURSE calling POST /api/patients/:id/records returns 403 FORBIDDEN | Security | Must |
| AC-02 | PATIENT calling GET /api/patients returns only their own record, not all patients | Security | Must |
| AC-03 | DOCTOR from clinic A cannot read patient data from clinic B (403) | Security | Must |
| AC-04 | Admin successfully changes NURSE to DOCTOR; audit log entry created | Functional | Must |
| AC-05 | RLS policy on medical_records prevents direct SQL SELECT from wrong user | Security | Must |
| AC-06 | Role change propagates to user's session within 15 minutes | Functional | Should |
| AC-07 | Permission matrix endpoint returns correct allow/deny for all 6 roles x 14 actions | Functional | Should |

SECURITY & EDGE CASES

- Never trust client-provided role claims — always re-fetch from JWT which is server-signed

- RLS as belt-and-suspenders: even with a buggy tRPC procedure, DB rejects cross-user queries

- Role escalation to ADMIN requires existing ADMIN confirmation — prevents privilege escalation chain

- Audit log records before/after role for every change — tamper-evident via append-only table

DEPENDENCIES & CONSTRAINTS

Depends on FS-001 Authentication System. RLS policies applied via Prisma migration. All subsequent feature specs assume RBAC is in place.

| FS-003 Patient Registration & Management MRN generation, demographics, search, and multi-tenancy scoping | MODULE patients |
| --- | --- |

| PRIORITY: High | PHASE: Phase 2 | EFFORT: 1 week | ROLES: ADMIN, RECEPTIONIST, DOCTOR, NURSE | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The patient module is the core entity hub of CHR-System. It handles registration of new patients with auto-generated Medical Record Numbers (MRN), demographic management, allergy tracking, emergency contact storage, and soft-delete for data retention compliance. Full-text search via Meilisearch enables sub-100ms patient lookup across 100,000+ records.

USER STORIES

- As a Receptionist, I want to register a new patient with their demographics so that they can receive care and be tracked in the system.

- As a Doctor, I want to search patients by name or MRN so that I can quickly pull up the right record.

- As a Admin, I want to deactivate a duplicate patient record so that data integrity is maintained without losing audit history.

- As a Nurse, I want to view a patient's allergy list before administering medication so that adverse reactions are prevented.

FUNCTIONAL REQUIREMENTS

- MRN auto-generated: MRN-{YYYY}-{5-digit-seq} — unique per clinic, generated atomically

- Required fields: first name, last name, date of birth, gender, blood type

- Optional: email, phone, address (JSONB), insurance details, emergency contact (JSONB)

- Allergies stored as TEXT[] array — UI shows as removable chips

- Soft delete only: deleted_at timestamp; records preserved for audit compliance

- Full-text search: Meilisearch index on {mrn, full_name, dob, phone} — sub-100ms

- Meilisearch index synced asynchronously via BullMQ on every patient create/update

- Patient list paginated with cursor-based pagination (keyset on created_at, id)

- Filter by status (active/inactive), clinic, doctor assignment, last visit date

- Patient creation triggers audit_log INSERT with user_id, action=CREATE, resource=patients

TECHNICAL DESIGN

| Primary store | PostgreSQL patients table — UUID v7 PK, clinic_id FK |
| --- | --- |
| Search engine | Meilisearch v1.7 — index: patients (searchable: mrn, name, phone) |
| Search sync | BullMQ queue: index-patient — enqueued on every write, debounced 500ms |
| MRN generation | PostgreSQL sequence per clinic: nextval('mrn_seq_{clinicId}') — atomic |
| Cache | Redis patient:{id} TTL 5min — invalidated on any update |
| Pagination | Cursor: WHERE (created_at, id) < (cursor_ts, cursor_id) ORDER BY … DESC |
| Validation | Zod schema: PatientCreateInput — DOB must be past, blood type ENUM |
| Soft delete | UPDATE patients SET deleted_at=NOW() — never DELETE; RLS hides deleted |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/patients | List patients (paginated, filtered, sorted) | DOCTOR/NURSE/ADMIN/RECEPT |
| POST | /api/patients | Register new patient, generate MRN | ADMIN/RECEPTIONIST |
| GET | /api/patients/:id | Full patient profile with relations | DOCTOR/NURSE/ADMIN |
| PATCH | /api/patients/:id | Update demographics, allergies, contact | ADMIN/RECEPTIONIST/DOCTOR |
| DELETE | /api/patients/:id | Soft-delete (set deleted_at) | ADMIN only |
| GET | /api/patients/search | Meilisearch full-text query | DOCTOR/NURSE/ADMIN/RECEPT |
| GET | /api/patients/:id/summary | AI-generated patient history summary | DOCTOR |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | New patient created with unique MRN in format MRN-2026-00001; audit log entry created | Functional | Must |
| AC-02 | Patient search returns results in under 100ms for a 10,000-patient dataset | Performance | Must |
| AC-03 | Soft-deleted patient does not appear in list or search but is accessible to ADMIN | Functional | Must |
| AC-04 | Patient from clinic A is never returned in queries by clinic B users (RLS enforced) | Security | Must |
| AC-05 | Allergy array updated correctly; removed allergy does not appear in subsequent GET | Functional | Must |
| AC-06 | Meilisearch index updated within 2 seconds of patient create or update | Functional | Should |
| AC-07 | Patient profile page loads all data within 300ms including relations | Performance | Should |
| AC-08 | Search input is accessible: keyboard navigable, results announced via aria-live | Accessibility | Should |

SECURITY & EDGE CASES

- All patient queries automatically include clinicId scope — no manual filtering required by developer

- Patient email and phone never logged in plaintext in application logs (masked: p***@***.com)

- Bulk export of patient list (CSV) restricted to ADMIN only; logged as EXPORT action in audit

- MRN is non-sequential from external perspective — no enumeration of total patient count

DEPENDENCIES & CONSTRAINTS

Depends on FS-001 Auth, FS-002 RBAC. Meilisearch container must be running. Redis required for cache and BullMQ search-sync queue.

| FS-004 Appointment Scheduling Engine Conflict-free booking, calendar view, reminders, and cancellation management | MODULE appointments |
| --- | --- |

| PRIORITY: High | PHASE: Phase 2 | EFFORT: 1 week | ROLES: All roles | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The appointment engine handles end-to-end scheduling: slot availability calculation, conflict-free booking with optimistic locking, calendar views per doctor/clinic, status lifecycle (PENDING -> CONFIRMED -> COMPLETED / CANCELLED / NO_SHOW), and async email/SMS reminders dispatched 24h and 1h before each appointment. Concurrency is handled via PostgreSQL advisory locks to prevent double-booking.

USER STORIES

- As a Patient, I want to book an appointment with my doctor so that I can schedule my consultation.

- As a Receptionist, I want to view the doctor's availability calendar so that I can suggest suitable slots.

- As a Doctor, I want to see all my appointments for the day so that I can manage my schedule efficiently.

- As a System, I want to send reminder emails 24h and 1h before appointments so that patients are less likely to miss their slot.

FUNCTIONAL REQUIREMENTS

- Booking creates appointment with status PENDING; RECEPTIONIST/DOCTOR can CONFIRM

- Availability endpoint returns free slots based on doctor schedule and existing bookings

- Optimistic lock: SELECT ... FOR UPDATE on doctor's slot during booking transaction

- Conflict detection: no two CONFIRMED appointments for same doctor overlap in time

- Status lifecycle: PENDING -> CONFIRMED -> COMPLETED | CANCELLED | NO_SHOW

- Cancellation allowed by PATIENT (own) up to 2h before; by DOCTOR/ADMIN anytime

- BullMQ reminder jobs: enqueue at booking time for T-24h and T-1h email dispatch

- Calendar view: appointments grouped by date, filterable by doctor, status, and type

- Appointment types: CONSULTATION, FOLLOW_UP, EMERGENCY, LAB_REVIEW, PROCEDURE

- Recurring appointments supported (weekly/monthly) with individual instance override

TECHNICAL DESIGN

| Concurrency | PostgreSQL SELECT FOR UPDATE within transaction — prevents double-booking |
| --- | --- |
| Status machine | Zod-validated status transitions — invalid transitions return 409 |
| Reminders | BullMQ delayed jobs: enqueueReminder(apptId, delayMs) at booking time |
| Email | Nodemailer HTML template — patient name, doctor, time, clinic address |
| Calendar API | GET /api/appointments?date=2026-06-27&doctorId=... returns day view |
| Availability | Doctor schedule JSON on doctors table; subtract booked slots in SQL |
| Recurring | rrule library for series generation; master + instance records pattern |
| Cache | Redis appointments:doctor:{id}:{date} TTL 2min — invalidated on booking |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/appointments | List appointments (date/doctor/status filtered) | Role-scoped |
| POST | /api/appointments | Book new appointment (conflict check) | Any auth |
| GET | /api/appointments/:id | Single appointment detail | Any auth (scoped) |
| PATCH | /api/appointments/:id | Update status, notes, reschedule | DOCTOR/ADMIN/RECEPT |
| DELETE | /api/appointments/:id | Cancel (soft) with reason | DOCTOR/ADMIN/PATIENT(own) |
| GET | /api/appointments/availability | Doctor free slots for a date range | Any auth |
| POST | /api/appointments/recurring | Create recurring appointment series | DOCTOR/RECEPT |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Two simultaneous bookings for the same doctor slot: exactly one succeeds, one returns 409 | Functional | Must |
| AC-02 | Appointment confirmation email received within 30 seconds of booking | Functional | Must |
| AC-03 | Reminder emails triggered at T-24h and T-1h within 60-second accuracy | Functional | Must |
| AC-04 | PATIENT cancelling own appointment within 2h of slot time returns 403 | Functional | Must |
| AC-05 | Calendar view shows all appointments for a doctor on a given date, sorted by time | Functional | Must |
| AC-06 | Availability endpoint returns no slots that overlap with existing CONFIRMED appointments | Functional | Must |
| AC-07 | List 500 appointments in under 150ms with proper indexing | Performance | Should |
| AC-08 | Booking form accessible by keyboard; time picker operable without mouse | Accessibility | Should |

SECURITY & EDGE CASES

- PATIENT can only cancel their own appointments — clinic_id + patient_id scope enforced in query

- Reminder emails never contain full patient DOB or medical details — only appointment time and doctor

- Appointment IDs are UUID v7 — cannot enumerate total bookings or guess adjacent IDs

DEPENDENCIES & CONSTRAINTS

Depends on FS-001, FS-002, FS-003. BullMQ + Redis required for reminder dispatch. Nodemailer + SMTP configuration required. Doctor availability schedule must be seeded.

| FS-005 Medical Records Management AES-256-GCM encrypted clinical notes, attachments, version history, PDF export | MODULE records |
| --- | --- |

| PRIORITY: High | PHASE: Phase 2 | EFFORT: 1 week | ROLES: DOCTOR, PATIENT (read-own) | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The medical records module is the highest-sensitivity component of CHR-System. Clinical notes are encrypted with AES-256-GCM at application layer before storage — a database breach does not expose PHI. Each record stores IV and auth tag alongside ciphertext. File attachments (scans, reports) are stored in MinIO with server-side encryption. Version history preserves all edits. Every access is logged to audit_logs.

USER STORIES

- As a Doctor, I want to create a detailed clinical note for a patient visit so that the encounter is permanently and securely documented.

- As a Doctor, I want to attach a scanned lab report to a record so that all relevant documents are in one place.

- As a Patient, I want to view a read-only summary of my own records so that I can understand my medical history.

- As a Admin, I want to see who accessed a patient's record and when so that HIPAA audit requirements are satisfied.

FUNCTIONAL REQUIREMENTS

- Record content (clinical notes) encrypted with AES-256-GCM before Prisma INSERT

- Encryption key from RECORD_ENCRYPTION_KEY env var — never stored in database

- IV (12 bytes) and auth tag (16 bytes) stored in separate columns alongside ciphertext

- Record types: CONSULTATION, PROCEDURE, EMERGENCY, DISCHARGE, LAB_ORDER, REFERRAL

- ICD-10 diagnosis codes stored as VARCHAR[] — validated against ICD-10 code list

- File attachments uploaded to MinIO; metadata (filename, size, mime, key) in JSONB column

- Version history: each update creates a new version row — original never modified

- PATIENT role can read own records in decrypted summary form only (no raw ciphertext)

- PDF report generation: BullMQ async job returns jobId; client polls /api/reports/:jobId

- Every read of a medical record creates audit_log entry (action=VIEW) — no exception

TECHNICAL DESIGN

| Encryption | Node.js crypto.createCipheriv('aes-256-gcm', key, iv) — 256-bit key, 96-bit IV |
| --- | --- |
| IV generation | crypto.randomBytes(12) per record — never reuse IV |
| Auth tag | cipher.getAuthTag() — stored as BYTEA; verified on decrypt |
| File storage | MinIO presigned PUT URL (5 min expiry) — client uploads direct to MinIO |
| File encryption | MinIO SSE-C — per-object key derived from HMAC(masterKey, objectKey) |
| Version history | Append-only: UPDATE creates new row, increments version INT column |
| PDF generation | BullMQ worker: Python ReportLab (subprocess) or Puppeteer HTML->PDF |
| Cache | Redis: records:patient:{id} TTL 5min — invalidated on any record write |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/patients/:id/records | List records (decrypted metadata, not content) | DOCTOR/NURSE |
| POST | /api/patients/:id/records | Create encrypted medical record | DOCTOR only |
| GET | /api/records/:id | Get decrypted record content (audit logged) | DOCTOR/PATIENT(own) |
| PATCH | /api/records/:id | Update record (creates new version) | DOCTOR only |
| POST | /api/records/:id/attachments | Get presigned MinIO upload URL | DOCTOR |
| GET | /api/reports/:patientId | Queue PDF generation; return jobId | DOCTOR/ADMIN |
| GET | /api/reports/job/:jobId | Poll job status; return download URL when done | DOCTOR/ADMIN |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Record content stored in DB is ciphertext — SELECT in psql returns bytes, not plaintext | Security | Must |
| AC-02 | GET /api/records/:id returns decrypted plaintext to DOCTOR and creates audit log entry | Functional | Must |
| AC-03 | PATIENT accessing another patient's record returns 403 | Security | Must |
| AC-04 | Second read of same record creates second audit_log entry — no caching of access events | Data | Must |
| AC-05 | Record update creates new version row; GET returns latest; version history accessible | Functional | Must |
| AC-06 | PDF report job completes within 10 seconds for records up to 50 pages | Performance | Should |
| AC-07 | File attachment upload via presigned URL completes without passing through app server | Functional | Should |
| AC-08 | Invalid AES auth tag on decrypt throws error — tampered record is rejected | Security | Must |

SECURITY & EDGE CASES

- RECORD_ENCRYPTION_KEY must be rotated quarterly — key rotation process documented in DEPLOYMENT.md

- Decryption key never logged, never returned in API responses, never stored outside env var

- MinIO bucket policy: app user has PutObject only on upload path; GetObject only on download path

- Audit log write is synchronous with the response — record cannot be read without logging

- Content Security Policy prevents inline scripts that could exfiltrate decrypted content

DEPENDENCIES & CONSTRAINTS

Depends on FS-001 through FS-003. MinIO container required. RECORD_ENCRYPTION_KEY env var must be exactly 32 bytes (256 bits). BullMQ + Redis required for PDF generation queue.

| FS-006 Vitals Monitoring & Time-Series Charts BP, heart rate, SpO2, temperature recording with trend visualisation and alerts | MODULE vitals |
| --- | --- |

| PRIORITY: High | PHASE: Phase 2 | EFFORT: 4 days | ROLES: DOCTOR, NURSE | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

Vitals recording captures quantitative health measurements per patient visit. Measurements include systolic/diastolic BP, heart rate, SpO2, temperature, respiratory rate, weight, and height. Data is stored as a time series and rendered as interactive spark-line and gauge charts in the neumorphic dashboard. Baseline deviation alerts are generated when readings fall outside patient-specific reference ranges, triggering in-app and email notifications to the attending doctor.

USER STORIES

- As a Nurse, I want to record a patient's vitals at the start of their visit so that the doctor has current baseline data before the consultation.

- As a Doctor, I want to see a 30-day trend chart for a patient's blood pressure so that I can evaluate treatment effectiveness over time.

- As a System, I want to alert the attending doctor when SpO2 drops below 94% so that critical deterioration is not missed.

FUNCTIONAL REQUIREMENTS

- Vitals schema: patient_id, recorded_at, recorded_by, bp_systolic, bp_diastolic, heart_rate, spo2, temperature_f, respiratory_rate, weight_kg, height_cm, notes

- All numeric fields nullable — only record what was measured

- Baseline per patient computed from rolling 90-day average of their readings

- Alert rule engine: configurable thresholds per vital (e.g. SpO2 < 94 = CRITICAL)

- Alert triggers BullMQ notification job: in-app + email to attending doctor

- Time-series API: returns array of {recorded_at, value} for charting — supports period filter

- Charts rendered client-side with Recharts: SparkLine (trend), GaugeRing (latest value)

- Period filters: Last 7 days, 30 days, 3 months, 1 year — default 30 days

- Latest vitals summary cached in Redis: vitals:patient:{id}:latest TTL 30 seconds

- BMI auto-calculated from weight_kg and height_cm when both present

TECHNICAL DESIGN

| DB schema | vitals table — B-tree index on (patient_id, recorded_at DESC) |
| --- | --- |
| Alert engine | PostgreSQL TRIGGER or app-layer check post-insert via tRPC |
| Notification | BullMQ notify-queue: { type: VITAL_ALERT, patientId, vital, value } |
| Time-series | SQL: SELECT recorded_at, heart_rate FROM vitals WHERE patient_id=? AND recorded_at > NOW()-INTERVAL '30 days' ORDER BY recorded_at |
| Charts | Recharts LineChart + RadialBarChart — client-rendered, SSR data prefetch |
| Cache | Redis: vitals:{patientId}:latest HSET {hr, bp_sys, bp_dia, spo2} TTL 30s |
| Baseline | CTE: SELECT AVG(heart_rate) FROM vitals WHERE patient_id=? AND recorded_at > NOW()-INTERVAL '90 days' |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/vitals | Record new vitals reading for patient | NURSE/DOCTOR |
| GET | /api/vitals/:patientId | Time-series data with period filter | DOCTOR/NURSE |
| GET | /api/vitals/:patientId/latest | Most recent reading per vital type | DOCTOR/NURSE |
| GET | /api/vitals/:patientId/baseline | 90-day rolling average per vital | DOCTOR |
| GET | /api/vitals/:patientId/alerts | List triggered vital alerts for patient | DOCTOR/NURSE |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | POST vitals with SpO2 = 92 triggers alert notification within 5 seconds | Functional | Must |
| AC-02 | GET time-series for 365 days of data returns in under 200ms | Performance | Must |
| AC-03 | Charts render correctly with missing data points (nullable fields shown as gaps) | Functional | Must |
| AC-04 | Latest vitals Redis cache updated within 1 second of new recording | Functional | Should |
| AC-05 | Baseline computed correctly from exactly 90 days of historical data | Data | Should |
| AC-06 | Vitals entry form: all numeric inputs validated (BP 0-300, HR 0-300, SpO2 0-100) | Functional | Must |
| AC-07 | Charts accessible: data tables available as alternative to visual chart for screen readers | Accessibility | Should |

SECURITY & EDGE CASES

- Vitals data scoped by clinic_id and patient_id — nurse from another clinic cannot read

- Alert notifications never include full patient name in email subject (use MRN only)

DEPENDENCIES & CONSTRAINTS

Depends on FS-001 through FS-003. BullMQ + Redis for alert notifications. Recharts installed in Next.js app. Alert thresholds configurable per clinic in admin settings.

| FS-007 Prescription Management Medication records, dosage tracking, and drug interaction checking | MODULE prescriptions |
| --- | --- |

| PRIORITY: High | PHASE: Phase 2 | EFFORT: 4 days | ROLES: DOCTOR | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The prescription module tracks all medications a patient is currently taking or has been prescribed historically. Each prescription record captures drug name, dosage, frequency, route, start/end dates, and prescribing doctor. A free drug interaction checker (via open RxNorm/OpenFDA API) warns doctors when a new prescription may interact with existing active medications. Medication adherence tracking enables follow-up care planning.

USER STORIES

- As a Doctor, I want to prescribe a new medication with dosage and frequency so that the patient's medication history is complete and auditable.

- As a Doctor, I want to see a warning if the new drug interacts with current medications so that I can prevent harmful drug combinations.

- As a Nurse, I want to view a patient's current active medications before administering treatment so that I avoid contraindicated drugs.

- As a Patient, I want to see my current prescription list in my portal so that I know what medications I am supposed to be taking.

FUNCTIONAL REQUIREMENTS

- Prescription fields: patient_id, doctor_id, medication_name, dosage, unit, frequency, route, start_date, end_date, is_active, notes, ICD10_code

- is_active flag: true until end_date passed or doctor explicitly discontinues

- Drug interaction check: on POST, call OpenFDA /drug/interaction API with new + active drug names

- Interaction severity levels: CONTRAINDICATED (block), MAJOR (warn + confirm), MINOR (info)

- Discontinue endpoint: sets is_active=false, records discontinued_at + discontinued_by

- Prescription history: all past prescriptions retained (soft inactive, not deleted)

- Print-ready prescription PDF generated on demand (doctor's letterhead, clinic details)

- Allergy cross-check: warn if new medication conflicts with patient's allergy list

- Medication search autocomplete using open drug database (RxNorm API — free)

TECHNICAL DESIGN

| DB schema | prescriptions table — index on (patient_id, is_active, start_date) |
| --- | --- |
| Interaction API | OpenFDA /drug/interaction.json?drugs={drug1}+{drug2} — free, no key |
| Allergy check | Compare new drug against patients.allergies[] array in application layer |
| PDF | BullMQ job: generate prescription letterhead PDF via Puppeteer/ReportLab |
| Autocomplete | RxNorm API: /REST/drugs?name={query} — debounced 300ms on input |
| Cache | Redis: prescriptions:{patientId}:active TTL 5min — invalidated on write |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/prescriptions/:patientId | All prescriptions (active + history) | DOCTOR/NURSE |
| POST | /api/prescriptions | Create prescription with interaction check | DOCTOR |
| PATCH | /api/prescriptions/:id/discontinue | Mark prescription inactive | DOCTOR |
| GET | /api/prescriptions/:id/pdf | Queue prescription PDF generation | DOCTOR |
| GET | /api/drugs/search | RxNorm drug name autocomplete | DOCTOR/NURSE |
| GET | /api/drugs/interactions | Check interactions between named drugs | DOCTOR |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Creating prescription with CONTRAINDICATED drug pair blocks creation and shows reason | Functional | Must |
| AC-02 | Creating prescription for drug matching patient allergy shows prominent warning | Functional | Must |
| AC-03 | Drug autocomplete returns results within 300ms for 3+ character queries | Performance | Should |
| AC-04 | Discontinued prescription appears in history with correct discontinued_at timestamp | Functional | Must |
| AC-05 | Active prescriptions list on patient profile always excludes is_active=false records | Data | Must |
| AC-06 | Prescription PDF contains doctor name, clinic stamp, date, and medication details | Functional | Should |

SECURITY & EDGE CASES

- OpenFDA API called server-side only — patient drug data never sent from browser

- Interaction override (doctor proceeds despite MAJOR warning) is audit logged with doctor's reason

DEPENDENCIES & CONSTRAINTS

Depends on FS-001 through FS-003. OpenFDA API requires outbound internet access (whitelist in Docker). Patient allergy data (FS-003) must be populated for allergy cross-check to function.

| FS-008 Lab Results Management Lab CRUD, reference range alerts, trend charts, and abnormal flagging | MODULE labs |
| --- | --- |

| PRIORITY: Medium | PHASE: Phase 3 | EFFORT: 4 days | ROLES: DOCTOR, LAB_TECH, NURSE | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The lab module manages the complete lifecycle of laboratory test results: ordering, result entry by lab technicians, reference range comparison with auto-flagging, and trend visualisation over time. Lab results can be manually entered or uploaded as a scanned document (OCR via Tesseract). Abnormal results trigger immediate in-app alerts to the ordering doctor. Historical trends (e.g., HbA1c over 12 months) are visualised as spark-line charts in the patient profile.

USER STORIES

- As a Lab Technician, I want to enter a patient's blood test results so that they are available to the doctor immediately.

- As a Doctor, I want to be alerted when a lab result falls outside reference ranges so that I can act on critical findings quickly.

- As a Doctor, I want to see a 12-month HbA1c trend for my diabetic patient so that I can assess glycaemic control over time.

FUNCTIONAL REQUIREMENTS

- Lab result fields: patient_id, test_name, result_value (numeric or text), unit, reference_range_low, reference_range_high, is_abnormal (auto-computed), status (PENDING/RESULTED/REVIEWED), ordered_by, resulted_by, ordered_at, resulted_at

- is_abnormal computed: true if result_value outside [reference_range_low, reference_range_high]

- Abnormal result triggers BullMQ notification to ordering doctor (in-app + email)

- Critical values (configurable per test): additional URGENT escalation notification

- OCR upload: Tesseract Docker container processes PDF/image; extracted values shown for confirmation

- Trend API: GET last N results for named test per patient — for chart rendering

- LAB_TECH can enter results but cannot read clinical notes or appointment details

- DOCTOR can mark result as REVIEWED — removes from pending review queue

- Lab panel support: one order can include multiple tests (e.g., CBC panel)

TECHNICAL DESIGN

| Schema | lab_results table + lab_panels table for grouped orders |
| --- | --- |
| Abnormal flag | PostgreSQL CHECK or app-layer: is_abnormal = result_value NOT BETWEEN ref_low AND ref_high |
| OCR | Tesseract v5 in Docker sidecar; POST /api/labs/ocr returns extracted key-value pairs |
| Notifications | BullMQ lab-alert queue — priority HIGH for critical values |
| Trend query | SELECT resulted_at, result_value FROM lab_results WHERE patient_id=? AND test_name=? ORDER BY resulted_at |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/labs | Create lab order (one or panel) | DOCTOR |
| PATCH | /api/labs/:id/result | Enter result values (LAB_TECH) | LAB_TECH/DOCTOR |
| GET | /api/labs/:patientId | All lab results for patient | DOCTOR/NURSE |
| GET | /api/labs/:patientId/trend | Time-series for named test | DOCTOR |
| POST | /api/labs/ocr | Extract lab values from uploaded PDF/image | LAB_TECH/DOCTOR |
| PATCH | /api/labs/:id/review | Mark result as reviewed by doctor | DOCTOR |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Abnormal result (outside reference range) sets is_abnormal=true and notifies doctor within 10 seconds | Functional | Must |
| AC-02 | LAB_TECH cannot access GET /api/patients/:id/records — returns 403 | Security | Must |
| AC-03 | Trend chart renders correctly with 24 data points over 12 months | Functional | Must |
| AC-04 | OCR extracts numeric value, unit, and test name from standard lab PDF with >90% accuracy | Functional | Should |
| AC-05 | Reviewed lab results removed from doctor's pending review queue immediately | Functional | Should |

SECURITY & EDGE CASES

- LAB_TECH role: strict allowlist — can only access lab_results endpoints, not patient clinical data

- OCR-extracted values always shown to user for confirmation before saving — no auto-commit from OCR

DEPENDENCIES & CONSTRAINTS

Depends on FS-001 through FS-003. Tesseract Docker container for OCR feature. BullMQ + Redis for critical value alerts.

| FS-009 AI Clinical Decision Support Ollama llama3.2 symptom analysis, differential diagnosis, and medical summarisation | MODULE ai-engine |
| --- | --- |

| PRIORITY: High | PHASE: Phase 3 | EFFORT: 1 week | ROLES: DOCTOR | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The AI engine provides DOCTOR-only clinical decision support using a locally hosted Ollama llama3.2 model — ensuring PHI never leaves the deployment environment. Features include: differential diagnosis from symptom description, patient history summarisation, discharge note drafting, ICD-10 code suggestion, and drug interaction explanation. All AI outputs are clearly labelled as decision support and require explicit doctor review before use. Every AI call is logged in the audit trail.

USER STORIES

- As a Doctor, I want to enter a patient's symptoms and get a differential diagnosis list with confidence scores so that I can structure my clinical reasoning more efficiently.

- As a Doctor, I want to get a concise summary of a patient's 3-year history so that I can quickly brief a colleague covering for me.

- As a Doctor, I want to draft a discharge summary automatically from the current encounter data so that I save time on documentation.

FUNCTIONAL REQUIREMENTS

- All AI inference runs via Ollama Docker sidecar — no external API calls for patient data

- Models supported: llama3.2:3b (default), llama3.2:1b (fast fallback), mistral:7b (optional)

- Symptom check: prompt includes patient age, gender, allergies, active conditions, medications + symptom text

- Response parsed as structured JSON: [{diagnosis, icd10, confidence, reasoning}]

- Confidence scores derived from model log-probabilities or self-reported in prompt

- Patient history summary: fetch last 10 records + vitals + prescriptions -> summarise in <500 words

- ICD-10 suggester: input clinical note text -> return top 5 matching codes

- Discharge note: template-based prompt with encounter data -> draft SOAP note

- All AI calls async via BullMQ — no blocking main request thread

- AI outputs never auto-applied to any record — always shown as suggestions requiring doctor action

- Circuit breaker: if Ollama fails 3x in 60s -> degrade gracefully, return {error: 'AI unavailable'}

- AI audit log: every call logs {userId, model, promptHash (SHA-256), responseTime, action}

TECHNICAL DESIGN

| LLM runtime | Ollama Docker container — POST http://ollama:11434/api/chat |
| --- | --- |
| Model | llama3.2:3b pulled at first start via ollama pull llama3.2:3b |
| Prompt strategy | System prompt: clinical assistant role + disclaimer; User: structured symptom JSON |
| Async execution | BullMQ ai-jobs queue — worker calls Ollama, stores result in Redis 10min TTL |
| Response parsing | Zod schema validation on AI JSON output — fallback to text if parse fails |
| Circuit breaker | Redis counter: ai:fail:count — open at 3, check every 30s |
| Streaming | SSE stream from tRPC for real-time token streaming to doctor UI |
| Fallback model | llama3.2:1b if 3b fails or slow — configurable via OLLAMA_MODEL env var |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/ai/symptom-check | Differential diagnosis from symptoms | DOCTOR |
| POST | /api/ai/summarise | Patient history summary (async job) | DOCTOR |
| POST | /api/ai/icd10-suggest | ICD-10 codes from clinical note text | DOCTOR |
| POST | /api/ai/discharge-draft | Draft discharge note from encounter | DOCTOR |
| GET | /api/ai/jobs/:jobId | Poll async AI job status and result | DOCTOR |
| GET | /api/ai/status | Ollama health: model loaded, latency | DOCTOR/ADMIN |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Symptom check returns structured JSON with at least 3 differential diagnoses and confidence scores | Functional | Must |
| AC-02 | AI endpoint is only accessible to DOCTOR role — NURSE returns 403 | Security | Must |
| AC-03 | Patient PHI submitted to AI never leaves the Docker network boundary | Security | Must |
| AC-04 | AI audit log entry created for every call (model, promptHash, duration) | Data | Must |
| AC-05 | Ollama failure triggers circuit breaker; subsequent calls return degraded response, not 500 | Functional | Must |
| AC-06 | Symptom check response time p50 under 4 seconds on llama3.2:3b | Performance | Should |
| AC-07 | AI result UI clearly labels output as 'AI-generated suggestion — not a clinical diagnosis' | UX | Must |

SECURITY & EDGE CASES

- NEVER include patient surname or identifier in prompt — use only clinical data (age, gender, symptoms)

- promptHash (SHA-256) stored in audit log — allows reproducibility audit without storing full PHI prompt

- AI output sanitised with DOMPurify before rendering in browser — prevents model-injected XSS

- Ollama container: no outbound internet access in production Docker network — model weights cached at build time

DEPENDENCIES & CONSTRAINTS

Depends on FS-001 through FS-003 and FS-005 (records) for history context. Ollama container with sufficient RAM (>4GB for llama3.2:3b). BullMQ + Redis for async job dispatch.

| FS-010 HIPAA Audit Trail Append-only PHI access log, admin viewer, anomaly alerts, and CSV export | MODULE audit |
| --- | --- |

| PRIORITY: High | PHASE: Phase 2 | EFFORT: 4 days | ROLES: ADMIN (view), System (write) | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The audit trail is a fundamental HIPAA requirement: every access to Protected Health Information must be logged with who accessed it, what they accessed, when, and from where. CHR-System implements an append-only PostgreSQL table (no UPDATE/DELETE grants for the app user) with structured logging of all PHI events. The admin dashboard provides paginated browsing, filtering by user/action/resource/date, anomaly highlighting (unusual IP, off-hours access, bulk export attempts), and CSV export for compliance reporting.

USER STORIES

- As a Admin, I want to see every time a patient's record was accessed, by whom, and from which IP so that I can demonstrate HIPAA compliance during an audit.

- As a System, I want to log every PHI access event immediately and durably so that no access goes unrecorded.

- As a Admin, I want to be alerted when an unusual pattern occurs (off-hours bulk access) so that potential insider threats are detected quickly.

FUNCTIONAL REQUIREMENTS

- audit_logs table: BIGSERIAL PK, user_id, action ENUM, resource, resource_id, clinic_id, ip_address INET, user_agent, request_id UUID, metadata JSONB, timestamp TIMESTAMPTZ DEFAULT NOW()

- App DB user has INSERT-only privilege on audit_logs — no UPDATE or DELETE possible from app

- Actions logged: VIEW, CREATE, UPDATE, DELETE, EXPORT, LOGIN, LOGOUT, LOGIN_FAIL, ROLE_CHANGE, AI_CALL

- Audit write is synchronous — the API response waits for audit INSERT before returning

- Admin pagination: cursor-based, 50 per page, filterable by user/action/resource/date range

- Anomaly detection: flag rows where timestamp outside 06:00-22:00 clinic timezone, or action=EXPORT, or >50 VIEW actions per user per hour

- CSV export: ADMIN only; export event itself logged; streamed response (no timeout on large exports)

- Log retention: audit_logs rows never deleted — archive to cold storage after 7 years (HIPAA requirement)

- BRIN index on timestamp column — efficient for date range queries on large tables

TECHNICAL DESIGN

| DB privileges | GRANT INSERT ON audit_logs TO app_user; no UPDATE/DELETE granted |
| --- | --- |
| Write method | Direct Prisma INSERT in audit.ts utility — called from tRPC middleware |
| Async safety | Audit write uses await — failure is logged to Sentry but does not block response |
| BRIN index | CREATE INDEX audit_logs_timestamp_brin ON audit_logs USING BRIN (timestamp) |
| Anomaly rules | Server-side rule engine: evaluate after INSERT via BullMQ audit-check queue |
| CSV export | Node.js stream: cursor over audit_logs + csv-stringify — chunked HTTP response |
| Retention | pg_partman for monthly partitions; old partitions exported to MinIO cold storage |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/audit-logs | Paginated audit trail (filtered) | ADMIN only |
| GET | /api/audit-logs/export | Stream CSV export of filtered audit logs | ADMIN only |
| GET | /api/audit-logs/anomalies | List flagged anomalous events | ADMIN only |
| GET | /api/audit-logs/user/:userId | All events for a specific user | ADMIN only |
| GET | /api/audit-logs/stats | Summary counts by action, risk level | ADMIN only |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Every GET /api/records/:id creates an audit_logs row within 100ms | Functional | Must |
| AC-02 | Direct SQL DELETE on audit_logs returns permission denied for app DB user | Security | Must |
| AC-03 | Admin can filter audit log by date range and receive results within 500ms for 1M-row table | Performance | Must |
| AC-04 | CSV export of 100,000 rows completes and streams without timeout or OOM error | Performance | Should |
| AC-05 | Off-hours VIEW access (midnight) flagged as anomaly in the anomalies endpoint | Functional | Should |
| AC-06 | Audit log row includes correct ip_address, user_agent, and request_id for every event | Data | Must |

SECURITY & EDGE CASES

- Audit log itself must be protected: restricted to ADMIN read, no app-layer delete path

- Bulk EXPORT action logged before streaming begins — if stream fails, the attempt is still recorded

- audit_logs.ip_address stored as PostgreSQL INET type — supports IPv6, queryable by subnet

DEPENDENCIES & CONSTRAINTS

No feature dependencies — audit module is a cross-cutting concern used by all features. Must be deployed before any clinical feature (FS-003 onward) goes live.

| FS-011 Patient Self-Service Portal Appointment booking, record viewing, prescription list, and secure messaging | MODULE patient-portal |
| --- | --- |

| PRIORITY: Medium | PHASE: Phase 3 | EFFORT: 1 week | ROLES: PATIENT | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The patient portal is a restricted, PATIENT-role interface allowing individuals to manage their own healthcare engagement without staff involvement. Patients can book appointments with available doctors, view their own medical record summaries (not full encrypted clinical notes), see current prescriptions, download PDF summaries, and send secure messages to their attending doctor. All access is strictly scoped to the authenticated patient's own data.

USER STORIES

- As a Patient, I want to book a follow-up appointment online so that I do not need to call the clinic.

- As a Patient, I want to view a summary of my last consultation so that I can understand what was discussed.

- As a Patient, I want to see my current active prescriptions so that I know what medications to take.

FUNCTIONAL REQUIREMENTS

- Patient portal is a separate layout (/portal) with restricted navigation — no admin/doctor views

- Appointment booking: show available slots for patient's clinic, book directly

- Record view: decrypted summary only (doctor's notes rendered as plain text, no raw ciphertext UI)

- Prescription list: active medications only — name, dose, frequency, prescribing doctor

- PDF download: patient requests summary PDF — BullMQ generates and returns download link

- Secure messaging: patient sends text message to attending doctor; doctor replies in dashboard

- Portal login uses same auth system (FS-001) with PATIENT role

- All patient portal actions logged in audit_logs with action, resource, resource_id

- Portal is mobile-responsive — designed mobile-first for the neumorphic design system

TECHNICAL DESIGN

| Route group | Next.js /app/(portal)/... — separate layout from (dashboard) |
| --- | --- |
| Data access | Same tRPC procedures as dashboard but PATIENT role returns filtered/summarised data |
| Messaging | Messages table: patient_id, doctor_id, content, direction (PATIENT_TO_DOCTOR), read_at |
| PDF download | Same report BullMQ job as FS-005 — patient-accessible summary template |
| Mobile | Tailwind responsive classes + neumorphic tokens — same design system |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/portal/me | Patient profile and summary stats | PATIENT |
| GET | /api/portal/appointments | Own past and upcoming appointments | PATIENT |
| POST | /api/portal/appointments | Book new appointment | PATIENT |
| GET | /api/portal/records | Own records (decrypted summary) | PATIENT |
| GET | /api/portal/prescriptions | Active prescriptions | PATIENT |
| POST | /api/portal/messages | Send message to attending doctor | PATIENT |
| GET | /api/portal/messages | Message thread with doctor | PATIENT |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Patient can book an appointment and receives confirmation email within 30 seconds | Functional | Must |
| AC-02 | Patient calling GET /api/patients returns only their own record (not all patients) | Security | Must |
| AC-03 | Patient cannot access /api/records/:id for another patient's record (403) | Security | Must |
| AC-04 | Portal renders correctly on 375px mobile viewport without horizontal scrolling | UX | Must |
| AC-05 | PDF download link available within 15 seconds of request | Performance | Should |
| AC-06 | Message to doctor visible in doctor's inbox within 5 seconds | Functional | Should |

SECURITY & EDGE CASES

- PATIENT role enforced at tRPC and RLS — no shared credential can escalate to DOCTOR view

- Secure messages are stored encrypted (same AES-256-GCM as records) — content not readable by DBAs

- Patient portal behind additional rate limiting: 30 req/min — lower than staff API

DEPENDENCIES & CONSTRAINTS

Depends on FS-001 through FS-005. Patients must have PATIENT role and user account. Messaging feature requires Nodemailer for doctor email notification of new messages.

| FS-012 Notification Centre Multi-channel notifications: in-app, email, and BullMQ async dispatch | MODULE notifications |
| --- | --- |

| PRIORITY: Medium | PHASE: Phase 3 | EFFORT: 3 days | ROLES: All roles | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The notification centre provides a centralised hub for all system-generated alerts and events. Notifications are dispatched via BullMQ workers across three channels: in-app (real-time via SSE), email (Nodemailer), and optionally SMS (free gateway). Users can configure notification preferences per channel per event type. The inbox UI uses the neumorphic toggle design (matching reference image) for enabling/disabling notification categories.

USER STORIES

- As a Doctor, I want to receive an in-app alert when a patient's vitals reach a critical threshold so that I can respond immediately.

- As a Patient, I want to receive an email reminder 24h before my appointment so that I do not miss my slot.

- As a Any user, I want to control which notifications I receive and on which channels so that I am not overwhelmed by alerts.

FUNCTIONAL REQUIREMENTS

- Notification types: APPOINTMENT_REMINDER, VITAL_ALERT, LAB_RESULT, ROLE_CHANGE, SYSTEM_ALERT, NEW_MESSAGE

- BullMQ notify-queue: worker dispatches to all active channels for the recipient

- In-app: SSE endpoint /api/notifications/stream — real-time push to browser

- Email: Nodemailer HTML template per notification type — queue + retry (3x, backoff)

- Notification preferences: notifications_preferences table — user_id, type, channel, enabled

- Inbox UI: list of unread notifications, mark-as-read, clear all

- Neumorphic toggle per notification category — ON/OFF switch matching design reference

- Notification badge on top bar: count of unread; updates via SSE

- Unread count cached in Redis: notifications:unread:{userId} TTL 60s

TECHNICAL DESIGN

| Queue | BullMQ notify-queue — priority levels: URGENT (vital alert) > NORMAL > LOW |
| --- | --- |
| In-app SSE | GET /api/notifications/stream — EventSource; event: notification; data: JSON |
| Email | Nodemailer with handlebars HTML templates per notification type |
| Preferences | notifications_preferences table queried by worker before each dispatch |
| Unread count | Redis INCR notifications:unread:{userId} on notify; DECR on mark-read |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/notifications | Inbox: paginated notification list | Any JWT |
| PATCH | /api/notifications/:id/read | Mark single notification as read | Any JWT (own) |
| PATCH | /api/notifications/read-all | Mark all as read | Any JWT |
| GET | /api/notifications/stream | SSE stream for real-time in-app alerts | Any JWT |
| GET | /api/notifications/prefs | Get user notification preferences | Any JWT |
| PATCH | /api/notifications/prefs | Update notification preferences | Any JWT |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Critical vital alert appears in doctor's in-app inbox within 5 seconds of trigger | Functional | Must |
| AC-02 | Appointment reminder email sent at T-24h within 60-second accuracy | Functional | Must |
| AC-03 | Toggling email preference OFF stops email delivery for that notification type immediately | Functional | Must |
| AC-04 | SSE connection handles reconnect gracefully if dropped — client auto-retries | Functional | Should |
| AC-05 | Unread count in top bar decrements correctly when notification is marked read | UX | Should |
| AC-06 | BullMQ retries failed email delivery 3 times with exponential backoff before dead-lettering | Functional | Must |

SECURITY & EDGE CASES

- SSE stream authenticated — unauthenticated GET returns 401, not an open event stream

- Notification content never includes full medical record content — reference only (e.g., 'new lab result for patient MRN-001')

DEPENDENCIES & CONSTRAINTS

Depends on FS-001, FS-002. SMTP credentials required. Redis + BullMQ required. Each triggering feature (FS-006 vitals, FS-004 appointments) enqueues to this module's queue.

| FS-013 Full-Text Search (Meilisearch) Sub-100ms patient and record search with typo-tolerance and filters | MODULE search |
| --- | --- |

| PRIORITY: Medium | PHASE: Phase 3 | EFFORT: 3 days | ROLES: DOCTOR, NURSE, ADMIN, RECEPTIONIST | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

Meilisearch provides instant, typo-tolerant full-text search across patients and records. Search is scoped to the user's clinic at index level. Indexes are kept in sync via BullMQ workers that process write events asynchronously. The global search bar in the top navigation triggers a federated search across patient names, MRNs, and appointment dates.

USER STORIES

- As a Receptionist, I want to type a patient name and get instant results as I type so that I can quickly identify the right patient without scrolling a long list.

- As a Doctor, I want to search for patients by MRN or phone number so that I can find any patient in under 2 seconds.

FUNCTIONAL REQUIREMENTS

- Meilisearch indexes: patients_{clinicId} (name, mrn, phone, dob), appointments_{clinicId} (patient_name, doctor_name, date, type)

- Index sync: BullMQ index-queue processes CREATE/UPDATE events from patients, appointments modules

- Typo tolerance: 1 typo for 5+ char words, 2 typos for 8+ char words (Meilisearch default)

- Clinic-scoped: separate index per clinic OR single index with clinicId filter attribute

- Debounce: search input debounced 250ms client-side before API call

- Highlight: matched terms highlighted in result snippets

- Faceted filters: filter by status, blood type, doctor

TECHNICAL DESIGN

| Engine | Meilisearch v1.7 Docker — API key in MEILISEARCH_API_KEY env var |
| --- | --- |
| Sync | BullMQ index-queue: on patient CREATE/UPDATE, enqueue {action, document, index} |
| Scope | Index per clinic: patients_{clinicId} — total isolation between clinics |
| Client | meilisearch npm package in Next.js API route — server-side only (key stays server) |
| Debounce | useDebounce hook (300ms) on search input; cancel inflight request on new keystroke |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/search/patients | Meilisearch patient query with filters | DOCTOR/NURSE/ADMIN/RECEPT |
| GET | /api/search/appointments | Search appointments by patient or doctor | DOCTOR/NURSE/ADMIN/RECEPT |
| GET | /api/search/global | Federated search across all indexes | DOCTOR/ADMIN |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Search returns results in under 100ms for datasets up to 50,000 patients | Performance | Must |
| AC-02 | 'Prya Nair' (typo) returns 'Priya Nair' in top results | Functional | Must |
| AC-03 | Patient from clinic A never appears in search results for clinic B user | Security | Must |
| AC-04 | Index updated within 3 seconds of patient creation | Functional | Should |
| AC-05 | Meilisearch API key never exposed to browser — all queries proxied via Next.js API | Security | Must |

SECURITY & EDGE CASES

- Meilisearch API key is a server-side secret — client only queries /api/search/* Next.js route

- Index names include clinicId — cross-index queries not possible through the API route layer

DEPENDENCIES & CONSTRAINTS

Depends on FS-001 through FS-003. Meilisearch container required. BullMQ + Redis for async index sync. Initial index populated via seed/migration script.

| FS-014 CI/CD Pipeline (GitHub Actions) Automated quality gates, security scanning, and zero-downtime deployment | MODULE devops |
| --- | --- |

| PRIORITY: High | PHASE: Phase 1 | EFFORT: 2 days | ROLES: ADMIN (DevOps) | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The CI/CD pipeline enforces quality and security gates on every code change using GitHub Actions free tier. Five pipelines cover: continuous integration (lint, typecheck, unit tests, integration tests), end-to-end tests, security scanning (secrets + OWASP ZAP), staging deployment, and production release. Docker images are built and stored in GitHub Container Registry (free for public repos). Deployments are zero-downtime rolling updates.

USER STORIES

- As a Developer, I want to every pull request automatically run all tests and block merge if they fail so that broken code never reaches main branch.

- As a Developer, I want to secrets leaks detected before they are pushed to GitHub so that credentials are never exposed in version control.

- As a Admin, I want to production deployments to happen automatically after a release tag is pushed so that releases are fast, repeatable, and auditable.

FUNCTIONAL REQUIREMENTS

- ci.yml: triggers on push + PR; jobs: ESLint, TypeScript check, Vitest unit, Vitest integration (Docker PG+Redis), coverage report to Codecov

- e2e.yml: triggers on PR to main + nightly cron; Docker Compose full stack + Playwright

- security.yml: Gitleaks secret scan on every push; OWASP ZAP API scan on PR to main

- deploy-staging.yml: on merge to develop; build Docker image, push to GHCR, deploy to Railway

- deploy-prod.yml: on git tag v*.*.*; build, tag, push, deploy, smoke test, notify Slack

- dependabot.yml: weekly PRs for npm and Docker base image updates; security label on CVE PRs

- All pipelines run on ubuntu-latest (free GitHub-hosted runners)

- Build cache: Docker layer cache via actions/cache; npm cache via setup-node cache

- Secrets stored as GitHub Actions Secrets — never in code or logs

TECHNICAL DESIGN

| CI runner | ubuntu-latest GitHub-hosted (2 vCPU, 7GB RAM, 14GB disk) — free tier |
| --- | --- |
| Test DB | services: postgres:16-alpine in ci.yml job — seeded via prisma db seed |
| Docker registry | ghcr.io/madhavan-dev18/chr-system:sha-{short_sha} and :latest |
| Secret scan | gitleaks/gitleaks-action@v2 — custom .gitleaks.toml for project patterns |
| OWASP ZAP | zaproxy/action-baseline@v0.11 — passive scan of staging URL post-deploy |
| Coverage | Codecov free OSS tier — badge in README, threshold: fail if coverage drops >5% |
| Notifications | Slack webhook on deploy-prod success/failure — optional, free Slack tier |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | PR with failing unit test cannot be merged (branch protection rule enforced) | Functional | Must |
| AC-02 | Gitleaks detects a test commit with a fake API key and fails the check | Security | Must |
| AC-03 | Full CI pipeline (lint+types+unit+integration) completes in under 4 minutes | Performance | Should |
| AC-04 | Staging deploy completes and smoke test passes within 3 minutes of merge to develop | Functional | Should |
| AC-05 | Coverage badge in README reflects actual coverage from latest main branch run | Functional | Should |
| AC-06 | Dependabot PR for a critical CVE is labelled 'security' and auto-assigns a reviewer | Functional | Should |

SECURITY & EDGE CASES

- GITHUB_TOKEN used for GHCR auth — no long-lived Docker Hub credentials needed

- Production secrets never echoed in logs — GitHub Actions masks registered secrets

- OWASP ZAP baseline scan runs against staging (not prod) to avoid DoS on live system

DEPENDENCIES & CONSTRAINTS

GitHub repository must be public for free Codecov. Railway free tier for staging. GHCR free for public repos. No external paid services required.

| FS-015 Admin Panel User management, clinic settings, role assignment, and system health dashboard | MODULE admin |
| --- | --- |

| PRIORITY: High | PHASE: Phase 2 | EFFORT: 4 days | ROLES: ADMIN | STATUS: PLANNED |
| --- | --- | --- | --- | --- |

FEATURE OVERVIEW

The admin panel is the ADMIN-exclusive control centre for clinic configuration, user management, and system health monitoring. Admins can create and deactivate user accounts, assign and change roles, configure clinic settings (timezone, working hours, appointment slot duration), view audit log summaries, and monitor key system health metrics (DB connections, queue depth, error rate) inline.

USER STORIES

- As a Admin, I want to create a new doctor account and assign them to my clinic so that new staff can start using the system on day one.

- As a Admin, I want to see an overview of system health without accessing server logs so that I can identify issues before they affect patients.

- As a Admin, I want to configure clinic working hours so patients can only book within those times so that scheduling is accurate.

FUNCTIONAL REQUIREMENTS

- User management: create, list, edit, deactivate — scoped to admin's own clinic only

- Role assignment: change user role with confirmation step; logged in audit_logs

- Clinic settings: timezone, working hours, appointment slot duration, clinic name/address/logo

- System health widget: shows DB pool usage, Redis memory, BullMQ queue depth, last deploy time

- Audit log summary: top 5 actions today, flagged anomalies count, last export timestamp

- Invite flow: admin sends invite email -> new user sets password on first login

- Bulk user deactivation: select multiple users, deactivate with single confirmation

- Admin cannot manage users from other clinics — clinic_id scope enforced

TECHNICAL DESIGN

| User invite | Nodemailer invite email with signed JWT link (24h TTL) for first-login password set |
| --- | --- |
| Health metrics | Fetch from /api/health endpoint + BullMQ.getJobCounts() via admin API |
| Settings store | clinic_settings JSONB column on clinics table — updated via PATCH /api/clinics/:id |
| Bulk ops | Array of user IDs in PATCH /api/admin/users/bulk-deactivate body |

API ENDPOINTS

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/admin/users | List all clinic users | ADMIN |
| POST | /api/admin/users | Create user account + send invite email | ADMIN |
| PATCH | /api/admin/users/:id | Update role, status | ADMIN |
| PATCH | /api/admin/users/bulk-deactivate | Deactivate multiple users | ADMIN |
| GET | /api/admin/clinic | Get clinic settings | ADMIN |
| PATCH | /api/admin/clinic | Update clinic settings | ADMIN |
| GET | /api/admin/health | System health metrics | ADMIN |
| GET | /api/admin/stats | Today's summary stats | ADMIN |

ACCEPTANCE CRITERIA

| # | Acceptance Criterion | Type | Priority |
| --- | --- | --- | --- |
| AC-01 | Admin creates user, invite email sent within 30 seconds, user can set password via link | Functional | Must |
| AC-02 | Admin from clinic A cannot list or modify users from clinic B | Security | Must |
| AC-03 | Role change logged in audit_logs with before/after role values | Data | Must |
| AC-04 | Clinic settings updated and reflected in appointment booking slot calculation immediately | Functional | Must |
| AC-05 | System health widget loads in under 2 seconds without blocking main dashboard | Performance | Should |

SECURITY & EDGE CASES

- Admin invite link contains signed JWT — forged links rejected; expired links (24h) rejected

- Admin cannot promote another user to ADMIN without a second confirmation (prevent chain escalation)

- Bulk deactivate requires explicit confirmation modal — no undo; logged in audit

DEPENDENCIES & CONSTRAINTS

Depends on FS-001 through FS-003. Nodemailer for invite emails. clinic_settings schema requires clinics table migration.